# D4U Enterprise Refactoring Master Plan

Status: Planning document — zero implementation. No file has been deleted, renamed, moved, or refactored as part of this plan. Inputs: Two prior audit passes — (1) hands-on bug-fix session covering the online-order lifecycle, KDS sync, TV Board routing, and login flow; (2) a five-stream parallel architecture audit covering System Mapping/Routing, Authentication/Security, State Management, Performance/Scalability, and Dead Code/Duplication, all verified by direct source reads with file:line citations. Mandate: Every recommendation below preserves existing business logic, API contracts, database schema, socket protocol, order lifecycle, URLs, and permissions unless a phase explicitly says otherwise — and even then, only as an additive, backward-compatible migration, never a replacement that breaks a live terminal mid-shift.

## How to read this document

- Section A is a ledger of every material finding from both audits, each classified into exactly one of eight buckets, with the reasoning.

- Section B is the phased roadmap — 13 phases, each scoped, sequenced, and derisked.

- Section C is the phase dependency graph.

- Section D is a one-page sprint-planning summary for handing to a delivery team.

## Section A — Finding Classification Ledger

Classification key:

- Leave As-Is — works, low risk, no business case to touch it.

- Cleanup Later — real but low-severity; safe to defer past the urgent phases.

- Refactor — keep the behavior, change the implementation.

- Replace — the current approach is structurally wrong; swap it for a different mechanism, behind a compatibility shim.

- Remove — dead, confirmed by grep across all four frontends; deleting it changes nothing observable.

- Migrate — data or config needs a scripted, reversible transition, not a code edit.

- Archive — move out of the live tree without deleting (build provenance, one-off tooling with historical value).

- Dangerous To Touch — high blast radius if changed carelessly; touch only inside a dedicated phase with its own rollback plan.

### A.1 — Security & Authentication

| # | Finding | Classification | Why |
| --- | --- | --- | --- |
| 1 | Hardcoded x-master-key: 'MASTER_2026' backdoor in stores.service.ts:155-158, restores any RECYCLED store/brand | Replace (Phase 0) | A literal string committed to source control that bypasses tenant-recycle protection is a live incident, not a design decision. Must move to an env-var-gated, audited, Super-Admin-only path. Not "dangerous to touch" — it's dangerous to leave. |
| 2 | PermissionsGuard — if (user.sub) return true bypasses all @RequirePermissions checks (permissions.guard.ts:38-40) | Refactor (Phase 2) | The real permission-matching logic already exists below the bypass (lines 46-78) — it's dead code, not missing code. Turning it on is a config/condition change, not new logic. Dangerous To Touch in isolation — see Phase 2 sequencing, this cannot be flipped on until role/permission seed data (finding #9) is cleaned up first, or it will break logins for roles whose permission sets are currently garbage. |
| 3 | SubscriptionGuard reads user.brand_id instead of user.active_brand_id, always short-circuits true (subscription.guard.ts:25) | Refactor (Phase 2) | One-line field-name fix, same root-cause class as #2. Independent of #2's rollout risk since it gates a different concern (subscription status, not permissions). |
| 4 | validateTenantAccess() (tenant.util.ts:6) checks user.role, a field that doesn't exist on the JWT — always returns true on its first branch | Replace (Phase 2) | Used across every pos-orders handler as if it were real tenant isolation; it is not. The correct pattern already exists and is proven in production inside the accounting module (session-context.util.ts, derives scope from user.active_store_id). Replace every call site with that pattern rather than patching the broken one. |
| 5 | online-orders.service.ts's tenant check reads user?.store_id (doesn't exist) instead of user?.active_store_id — the enforcement never runs | Refactor (Phase 2) | Same fix pattern as #4, different file. One-line field-name correction once the canonical helper (#4) exists. |
| 6 | GET /stores and GET /stores/brands are both @Public() and leak every tenant's data to unauthenticated callers (stores.controller.ts:20-25,65-71) | Replace (Phase 0) | No frontend requires these to be public (System Mapping audit confirmed all real callers are authenticated admin/POS contexts). Removing @Public() is additive-safe — nothing currently relies on anonymous access. |
| 7 | GET /auth/offline-credentials/:store_id is @Public() and dumps phone numbers + bcrypt hashes + roles with zero auth (auth.controller.ts:85-91) | Replace (Phase 0) | Same class as #6. If any legitimate offline-sync use case exists, it must move behind a scoped, authenticated, device-paired flow — not stay public. Needs one clarifying question to the team before the fix (see Phase 0). |
| 8 | POST /auth/revoke-sessions/:userId has no permission decorator — any logged-in user can force-logout any other user | Refactor (Phase 0) | Add @RequirePermissions('users.manage') or equivalent. Trivial, high-value, zero behavior change for legitimate callers. |
| 9 | Three uncoordinated role-seed scripts (seed-rbac.ts canonical vs. fix-roles.js vs. seed-roles.js) with conflicting IDs, permission JSON shapes, and a 'Cheff' vs 'Chef' typo'd duplicate role | Migrate (Phase 2, before #2) | This is a data-integrity problem, not a code problem — needs a reconciliation script that maps every existing User.role_id onto the canonical 25-role set from seed-rbac.ts, retires the orphaned scripts, and is run once against production data before PermissionsGuard enforcement (#2) is switched on. |
| 10 | Plaintext-PIN fallback (hashedPin.startsWith('$2') ? bcrypt : ===) duplicated in 4 files: manager-auth.util.ts, pos-orders.service.ts (voidOrder), stores.service.ts ×2 | Refactor (Phase 2) | Consolidate into the one shared helper that already exists (manager-auth.util.ts) and call it from the other 3 sites instead of re-implementing it — while keeping the fallback itself in place until #9's data migration guarantees every hashedPin is a real bcrypt hash, at which point the fallback branch can be deleted (Phase 8). |
| 11 | Website customer auth (POST /online-orders/auth/login) is phone-number lookup with no password/PIN/OTP | Replace (Phase 2, needs product sign-off) | Explicitly commented in source as a prototype. Fixing this changes customer-facing behavior (adds a verification step), so it needs a product decision (OTP vs. password vs. magic link) before implementation — flagged as a phase gate, not silently redesigned. |
| 12 | Sockets accept connections and join_store with zero authentication (app.gateway.ts:32-34,76-89) | Refactor (Phase 3) | Requires validating the connecting socket's JWT before join_store succeeds. Sequenced into Socket Consolidation (Phase 3) rather than Phase 2 because it touches every frontend's socket-connect code, which Phase 3 is already restructuring — doing it twice would be wasted motion. |
| 13 | Backend CORS is origin: '*' (main.ts:12) | Cleanup Later (Phase 11) | Real risk is lower than it looks because the app doesn't use cookies (no CSRF ambient-credential exposure) — tightening this to an allowlist is good hygiene but not urgent relative to #1/#6/#7. Bundled into Cloud Readiness where the real deployment origins are finally known. |

### A.2 — Socket Architecture

| # | Finding | Classification | Why |
| --- | --- | --- | --- |
| 14 | Up to 4-5 independent const socket = io(BACKEND_URL) module-scope connections per single POS-client tab (App.tsx, StitchKDS.tsx, WaiterMode.tsx, WaiterTerminalLogin.tsx, plus TvBoard.tsx's component-scoped one) | Refactor (Phase 3) | Consolidate to one connection per app, shared via a hook/context, matching the pattern d4u-website's useStoreData.ts already proves out. High-value, moderate effort, must happen before any socket-auth work (#12) so auth is only implemented once. |
| 15 | StitchKDS.tsx never called join_store — already fixed this session, verified live | Leave As-Is | Already shipped and verified against the real backend. No further action. |
| 16 | 11 of 23 distinct backend socket events have zero frontend listeners anywhere (new_kot, order_voided, order_settled, stock_request_*, kitchen_stations_updated, kitchen_ticket_* ×3, inventory_lock_updated, chef_sessions_updated) | Remove (Phase 7) — except #17 below, which is Refactor | Confirmed dead by cross-referencing every emit site against every .on() in all four frontends. Safe to delete the emit calls once Phase 7's regression pass confirms no telemetry/hidden consumer exists. |
| 17 | order_voided/order_settled are broadcast with no room parameter at all — global, unscoped this.server.emit() | Refactor (Phase 3) | Distinct from #16: these two are dead today but the underlying void/settle actions are very much alive and should notify other terminals. Fix the room-scoping as part of Socket Consolidation, then decide in Phase 7 whether to wire a listener now or keep it dormant-but-correctly-scoped for later. |
| 18 | No Socket.IO Redis adapter — broadcasts are process-local, will silently drop for clients connected to a different instance the moment the backend runs on more than one process | Replace (Phase 10) | Correct fix (Redis or equivalent adapter) is well understood and low-risk to add, but there is no reason to do it before the backend actually needs to scale horizontally — sequenced into the Scalability phase, not earlier. |
| 19 | NEW_TERMINAL_ORDER socket handler rebroadcasts client-supplied data verbatim to a store room with zero validation of sender identity or payload shape | Refactor (Phase 3, bundled with #12) | Same root cause as #12 (no socket-level auth) — fixed by the same change. |

### A.3 — Routing & Gating

| # | Finding | Classification | Why |
| --- | --- | --- | --- |
| 20 | /tv-board was buried inside POSApp, inheriting the Day-Start/Cash-In gate | Leave As-Is | Already fixed and verified this session. |
| 21 | /tv (App.tsx:1378) and /kitchen for any non-Chef role (App.tsx:1371) have the identical unfixed bug — no outer-App() bypass exists for either | Refactor (Phase 4) | Same fix pattern already proven for /tv-board — move the pathname check above the Day-Start/Cash-In gate in outer App(). Low risk, small diff, high behavioral value (both are meant to be walk-up displays, not cashier-shift-gated). |
| 22 | d4u-pos-client declares react-router-dom as a dependency but uses it nowhere — 100% raw window.location.pathname matching instead | Cleanup Later (Phase 4, decision point) | Not broken, just inconsistent with the other three apps. Migrating a ~4,600-line component's routing to a real router is real effort with real regression risk for zero immediate functional gain — flagged as a phase-gated decision (adopt Router fully, or formalize the raw-pathname convention with a single dispatch table), not a default "yes, migrate." |
| 23 | d4u-admin reads window.location.pathname raw (App.tsx:282-287) to decide whether to mount a second, separate BrowserRouter for /owner//setup//recycle-bin, ahead of the main Router | Refactor (Phase 4) | Two Router instances in one app is a maintenance trap even though it currently works — consolidate to one BrowserRouter with all top-level routes declared together. |
| 24 | d4u-website's /legacy mode-switch reads window.location.search raw instead of useSearchParams(), inside an app that otherwise uses real Router | Cleanup Later (Phase 4) | Cosmetic inconsistency inside an already-quarantined legacy escape hatch — low value to fix relative to everything else in Phase 4. |
| 25 | d4u-rider has no routing library at all — navigation is pure useState<ViewMode> | Leave As-Is | Works fine for a single-screen-at-a-time delivery app; no user-facing URL-sharing/deep-linking requirement has been identified that would justify adding one. |

### A.4 — State Management

| # | Finding | Classification | Why |
| --- | --- | --- | --- |
| 26 | No global state library anywhere (Zustand/Redux/TanStack Query absent from all 4 apps); every app hand-rolls useState + manual fetch with no caching/dedup | Cleanup Later (Phase 6, decision point) | This is the single biggest "how do we want the next 5 years to look" decision in the whole audit. Not urgent — nothing is broken by its absence today — but it's the natural home for the Shared API Layer phase to introduce a request-caching layer (e.g. TanStack Query) once the API wrapper itself is unified. Explicitly deferred, not silently adopted. |
| 27 | App.tsx's shift state (dayStartTime reconciles with server; isCashedIn/cashInAmount do not) — two terminals on the same store can double-cash-in; shift-close variance math reads localStorage instead of the server ledger it already fetches; hardcoded openingFloat: 0 and dayId: 1 | Refactor (Phase 1) | This is a real, live financial-reconciliation bug, not an architecture nicety — it belongs in the earliest safe phase (Phase 1, Critical Bug Fixes), not deferred to a later state-management overhaul. Fix: make isCashedIn reconcile against a real server-side cash-flow query the same way dayStartTime already reconciles against /business-day/current, and stop hardcoding the day ID. |
| 28 | handleCreateKOT (App.tsx:1068-1095) writes directly to the shared db.kots Dexie table with no backend call — the same bug class already fixed once for handleAcceptOnlineOrder | Refactor (Phase 1) | Same fix, same file, same session as #27 — bundle into Phase 1 since the pattern and the risk are already fully understood from the earlier fix. |
| 29 | Two orphaned files (d4u-pos-client/src/website/App.tsx, d4u-pos-client/src/KitchenDisplay.tsx) still write to the shared db.kots table despite being unreachable from any route today | Archive (Phase 7) | Not urgent because they're currently unreachable, but they are a loaded gun — if anyone ever re-wires either file in without knowing this history, the phantom-ticket bug reappears instantly. Move them out of the live src/ tree (not delete — they may contain salvageable UI) as part of the Dead Code phase, after confirming with the team they're truly abandoned. |
| 30 | 4 parallel, hand-mapped order-status vocabularies (Dexie kots.status, backendOnlineOrders, activeDeliveries, kds/types.ts's lowercase set) with duplicated status-mapping logic re-typed per event source | Refactor (Phase 5) | Real drift risk (a future status added to the backend's STATE_SEQUENCE requires remembering to update 4 separate places), but not currently broken — schedule into the State Management Cleanup phase, not urgent-fix territory. |
| 31 | d4u_stitch_theme localStorage key is byte-identical between d4u-admin and d4u-website (same file, same key) | Leave As-Is | Only a real collision risk if the two apps were ever served from the same origin, which they are not today. Revisit only if that deployment topology is ever proposed. |
| 32 | Inconsistent same-purpose storage keys within one app (d4u_web_user vs. dead d4u_customer; chef_token vs. dead d4u_chef) | Remove (Phase 7, bundled with the dead-file removal) | The dead-code half of each pair goes away in Phase 7; no action needed on the live half. |

### A.5 — Dead Code & Duplication

| # | Finding | Classification | Why |
| --- | --- | --- | --- |
| 33 | Entire parallel kitchen-dashboard module (chef-auth, stock-requests, inventory-locks, kitchen-stations, ticket accept/bump/recall) — fully built backend, zero frontend callers anywhere | Dangerous To Touch (decision needed before any classification below Refactor) | This is the one finding in the whole audit that is not safe to unilaterally call "dead and remove." It's either (a) a genuinely abandoned parallel build that should be archived, or (b) a half-finished feature the team intends to wire up next. Removing 15+ endpoints and DTOs on a wrong guess is expensive to undo. Requires a product/eng decision in Phase 0 before Phase 7 can classify it further. |
| 34 | new_kot, order_voided, order_settled dead socket events (see A.2 #16/#17) | Remove / Refactor | See A.2. |
| 35 | Dead DTOs tied 1:1 to the dead endpoints in #33 (TicketActionDto, GenerateChefPinDto, ResumeChefSessionDto, ChefHeartbeatDto, CalculateDealDto, CreateInventoryLockDto, ResolveStockRequestDto) | Remove, contingent on #33 | Follows whatever #33 resolves to — if kitchen-dashboard is archived, these go with it; if it's revived, they stay and get wired up instead. |
| 36 | Dead TablesController REST surface, DealController, single-vendor/GRN-by-id endpoints, GET /subscription/:brand_id, PATCH /subscription/:id/suspend, GET /reports/voids | Remove (Phase 7) | Independently confirmed dead, not tied to the #33 decision. Safe once Phase 7's regression pass runs. |
| 37 | KOT.printCount column — writer endpoint is dead, and even when data exists the KDS frontend hardcodes printCount: 0 on read, discarding the real value | Cleanup Later (Phase 8) | Column removal is a schema migration; not urgent, batch with the rest of the DB Cleanup phase. |
| 38 | User.password_reset_at/password_reset_by, CmsSettings.module_payments_enabled, CmsSettings.module_loyalty_enabled (only read by dead legacy website code) | Migrate (Phase 8) | module_payments_enabled in particular has a live admin UI toggle that currently does nothing — this needs a product decision (wire it up for real, or remove the toggle) before the column itself is touched, bundled into Phase 8's DB cleanup planning. |
| 39 | 18 duplicate BACKEND_URL ternary declarations across files that should import one of the three existing canonical definitions | Refactor (Phase 6) | Mechanical, low-risk, high-value consolidation — textbook Shared API Layer work. |
| 40 | Two structurally different apiFetch wrappers (admin vs. pos-client), d4u-website/d4u-rider have none at all (raw fetch() everywhere) | Migrate (Phase 6) | Not a pure refactor because the two existing wrappers have genuinely different behavior (timeout handling vs. centralized 401 redirect) that callers may implicitly depend on — needs a careful, additive migration into one shared wrapper that preserves both behaviors as options, not a blind merge. |
| 41 | STATUS_INDEX order-tracking map duplicated 4× in d4u-website (1 live, 3 in already-quarantined legacy) | Refactor (Phase 6) | Low effort, prevents future silent drift between the live tracker and the legacy escape-hatch routes. |
| 42 | d4u-pos-client/src/website/ — an entire second, unwired copy of the Kiosk/Landing/Mobile components, not imported anywhere | Remove (Phase 7) | Confirmed zero imports into the pos-client build. Pure deletion candidate, no archival value beyond what already exists in d4u-website/src/legacy/. |
| 43 | Orphaned d4u-pos-client/src/KitchenDisplay.tsx (name-collides with the live component, which is actually StitchKDS.tsx aliased as KitchenDisplay on import) | Archive (Phase 7) | Same reasoning as #29 — currently harmless, but a name collision like this is exactly the kind of trap that causes a future developer to edit the wrong file and wonder why nothing changes. |
| 44 | WaiterMode.tsx imported in App.tsx but never rendered (superseded by POSApp's isWaiterMode prop, per the code's own comment) | Remove (Phase 7) | Confirmed dead by the code's own in-line comment admitting the intent to remove it. |
| 45 | ~70 root-level one-off scripts in d4u-pos-backend/ (accounting-module codegen templates, DB inspection scripts, destructive data-wipe scripts, one-off hotfixes, personal-path import tools) plus ~12 similar Puppeteer/QA scripts in d4u-admin/ | Archive (Phase 0 for the destructive ones, Phase 7 for the rest) | Two different urgencies here: the destructive ones (clear_orders.js, clear_online_orders.cjs, truncate.js, close-day.js — the last one force-closes every store's business day with no scoping) are a production-safety risk today simply by existing in a repo someone could run against the wrong DATABASE_URL — move them out of the repo root (or behind an explicit --confirm-production=false guard) in Phase 0. The rest (codegen provenance, one-off debug scripts) are historical record, not risk — archive to a tools/archive/ folder in Phase 7, don't delete. |
| 46 | d4u-admin/scrub.cjs — a regex codemod whose own logic strips Authorization: Bearer header-construction code out of source files | Archive, flagged (Phase 0) | Independently of whether it's "dead," a checked-in script whose function is to remove auth headers from source is worth the team explicitly acknowledging and moving out of the live root immediately — not because it's running, but because its mere presence is a red flag for anyone auditing this repo later (including future compliance reviews). |
| 47 | No genuinely commented-out/experimental code found in App.tsx, online-orders.service.ts, kots.service.ts | Leave As-Is | Explicit negative finding — the team's habit of deleting code and leaving a short rationale comment instead of commenting it out is good practice; nothing to clean up here. |

### A.6 — Performance & Database

| # | Finding | Classification | Why |
| --- | --- | --- | --- |
| 48 | Zero code-splitting anywhere in any of the 4 frontends; POS-client bundle 1.17MB, admin 1.05MB, website 531KB, all single-chunk | Refactor (Phase 9) | KDS (recharts + framer-motion) and Waiter-mode code ship to every cashier session regardless of use — textbook React.lazy()/route-based split candidates once Phase 4's route isolation work has cleanly separated those entry points. |
| 49 | Order, OnlineOrder, KOT — the three highest-traffic tables — have no @@index on store_id while every later-added peripheral model does | Migrate (Phase 8) | Purely additive (CREATE INDEX), zero risk to existing data or queries, meaningful latency win. Should honestly be pulled forward ahead of most of Phase 8 if the team wants a quick, safe, high-value win early — noted as an optional Phase-0/1 fast-follow in Section D. |
| 50 | updateOrderStatus's stock-deduction branch does per-item, per-ingredient sequential awaited queries in nested loops (online-orders.service.ts:358-388) | Refactor (Phase 9) | Correctness is fine, only latency is at stake — batch into fewer round trips (updateMany/bulk create) without changing the deduction logic itself. |
| 51 | catalog.service.ts's CSV import and duplicateMenu do thousands of sequential awaited queries per operation, and duplicateMenu isn't wrapped in a transaction at all | Refactor (Phase 9) | The missing transaction on duplicateMenu is the more important half of this finding — a failure partway through leaves an orphaned partial clone, which is a correctness bug, not just a performance one. Fix the transaction wrapping as a Phase 1 candidate if menu duplication is used in production today; batch the queries in Phase 9 regardless. |
| 52 | App.tsx's POSApp — ~4,200 lines, 108 useState, 0 useMemo/useCallback; cart totals, product filtering, and BOGO campaign lookups recomputed on every render including every keystroke | Refactor (Phase 9, large effort) | The single largest refactor in this entire plan by line count. Must be done incrementally (extract one concern at a time into useMemo-wrapped selectors or child components) — explicitly called out as the highest-regression-risk item in Phase 9 and gated behind having real component tests in place first. |
| 53 | App.tsx:731/:769 REST-poll a 15s timer for data that a live, already-open socket connection in the same component should already be pushing; OwnerApp.tsx:14 polls "live" dashboard data with no socket backing at all | Refactor (Phase 9) | Remove the redundant polls once Phase 3's socket consolidation guarantees the relevant events are reliably delivered; wire OwnerApp.tsx onto the existing order_updated/kds_update events instead of inventing a new one. |
| 54 | No Socket.IO Redis adapter — see A.2 #18 | Replace (Phase 10) | Listed here for cross-reference; classification and reasoning live in A.2. |

### A.7 — Empty/Unused Infrastructure

| # | Finding | Classification | Why |
| --- | --- | --- | --- |
| 55 | @d4u/shared-types, @d4u/shared-ui, @d4u/shared-utils — a real npm workspace exists (workspaces: ["packages/*"]) but every package is an empty export {} stub with zero consumers | Migrate (Phase 6) | This is the pre-built home for exactly the consolidation work in #39-41 — instead of creating new shared infrastructure, populate the existing empty packages. |
| 56 | stitch-ui component library and theme-engine.ts are byte-identical, hand-copy-pasted between d4u-admin and d4u-website instead of using the empty @d4u/shared-ui package | Migrate (Phase 6) | The clearest, lowest-risk first candidate to actually populate @d4u/shared-ui with — the code already exists twice, identically; moving it to one place and pointing both imports at it is close to a pure refactor with no behavior change. |
| 57 | No React error boundary in d4u-admin or d4u-rider at all; d4u-website reimplements one inline instead of sharing pos-client's | Refactor (Phase 6) | Bundle into the shared-package work — one ErrorBoundary component in @d4u/shared-ui, adopted by all four apps. |

## Section B — Phased Roadmap

Every phase below assumes the prior phase's Gate criteria are met before starting. Phases are written for a small-to-mid delivery team working in sprints against a live, actively-used production system.

### Phase 0 — Production Stabilization

Purpose: Close the handful of findings that are active, exploitable, or actively dangerous today, with the smallest possible diff, before any other work begins. Risk Level: Low implementation risk, high urgency. Estimated Effort: 3-5 days. Files likely affected: stores.service.ts, stores.controller.ts, auth.controller.ts, auth.service.ts, root-level destructive scripts (clear_orders.js, clear_online_orders.cjs, truncate.js, close-day.js), d4u-admin/scrub.cjs. Modules affected: Auth, Stores/Tenant management, ops tooling. Migration strategy: Direct code changes; no data migration required except the RECYCLED-status decision (restore or keep — a business decision, not a technical one, per the existing session finding that store 1/brand 1's recycled state looks deliberate). Rollback strategy: Every change here is a targeted guard addition (add @RequirePermissions, remove @Public(), gate a hardcoded string behind an env var) — trivially revertible via a single commit revert each, no data touched. Testing strategy: Manual verification of each closed hole (confirm the previously-open endpoint now 401s without a token; confirm legitimate authenticated flows are unaffected) — the exact wire-level testing method already proven this session. Production risk: Very low if scoped tightly to just the findings below — the danger is scope creep into Phase 2's larger auth work, which must NOT happen here.

In scope for Phase 0:

- Remove/env-gate the MASTER_2026 hardcoded master key (#1).

- Remove @Public() from GET /stores and GET /stores/brands (#6).

- Add authentication/authorization to GET /auth/offline-credentials/:store_id (#7) — requires one clarifying question to the team first: is this endpoint needed for a real offline-sync feature, or was it a debug leftover? The answer changes whether the fix is "add auth" or "delete."

- Add @RequirePermissions to POST /auth/revoke-sessions/:userId (#8).

- Move destructive root-level scripts out of the repo root or behind an explicit production guard (#45's destructive subset).

- Flag and relocate scrub.cjs out of the live tree (#46).

- Decision checkpoint, not a code change: get a product/eng answer on the fate of the parallel kitchen-dashboard module (#33) — this doesn't need to be resolved in Phase 0, but the question needs to be asked now so Phase 7 isn't blocked later.

- Decision checkpoint: confirm with the business whether store 1/brand 1 should stay RECYCLED or be restored. Gate to exit Phase 0: all five items above verified closed via the same live-request testing method already used this session; no regression in existing login/order flows.

### Phase 1 — Critical Bug Fixes

Purpose: Fix the state-management bugs that have real, live financial and operational consequences today, using patterns already proven safe this session. Risk Level: Low-medium — touches live, frequently-used code paths (shift open/close, KOT creation). Estimated Effort: 1 week. Files likely affected: d4u-pos-client/src/App.tsx (DayStartPage/CashInPage area, handleCreateKOT), d4u-pos-backend business-day/cash-flow services (read-only additions, no schema change). Modules affected: POS shift management, KDS ticket creation. Migration strategy: No data migration. Additive server-reconciliation checks alongside existing localStorage-based state, not a replacement of it — isCashedIn gains the same "check server, then fall back to local" pattern dayStartTime already has, rather than removing localStorage. Rollback strategy: Each fix is independently revertible; none touch the database schema. Testing strategy: Simulate two-terminal same-store cash-in on a staging store; verify shift-close variance now reads the real cash-flow ledger; re-run the exact wire-level KOT-duplication test already used this session against handleCreateKOT. Production risk: Low if rolled out to one store first before fleet-wide deploy, given this touches every terminal's shift-start flow.

In scope for Phase 1:

- Add server-side reconciliation for isCashedIn/cashInAmount, mirroring the existing dayStartTime pattern (#27).

- Remove the hardcoded openingFloat: 0 and dayId: 1 (#27).

- Apply the same backend-first fix already used for handleAcceptOnlineOrder to handleCreateKOT (#28).

- Wrap catalog.service.ts's duplicateMenu in a $transaction if menu duplication is used in live production (confirm usage first) (#51's correctness half, not the performance half). Gate to exit Phase 1: zero known live-financial or duplicate-ticket bugs remaining from this session's findings; both fixes verified via live two-terminal / repeated-click simulation.

### Phase 2 — Authentication & Authorization Hardening

Purpose: Turn the two structurally broken guards (Permissions, Subscription) into functioning enforcement, and replace the fake tenant-isolation helper with the one proven pattern already in production (accounting module). Risk Level: High — this is the phase most likely to break existing logins/flows if sequenced wrong. Estimated Effort: 2-3 weeks, including a full regression pass. Files likely affected: permissions.guard.ts, subscription.guard.ts, tenant.util.ts, online-orders.service.ts, manager-auth.util.ts, pos-orders.service.ts, stores.service.ts, role-seed reconciliation script (new, one-off), online-orders.controller.ts (customer auth). Modules affected: Every backend module that uses @RequirePermissions (i.e., nearly all of them) — this is the widest blast radius of any phase. Migration strategy: Role-data reconciliation (#9) must run and be verified before the PermissionsGuard bypass is removed — this is a data migration with a dry-run/verify step, not a fire-and-forget script. Tenant-isolation fix (#4/#5) is a code change with no data migration. Rollback strategy: Keep the PermissionsGuard bypass condition behind a feature flag (e.g. an env var) for the first deployment, so it can be flipped back to "allow all authenticated" instantly if the role-data migration missed an edge case, without a code deploy. Testing strategy: Full role-matrix regression — every one of the 25 canonical roles needs a real login-and-exercise-key-flows pass (the same method already used this session for Manager/Admin/Cashier/Chef, extended to the rest) before the bypass is removed fleet-wide. Also re-verify the specific cross-tenant exploit scenarios documented in the audit (store-5 user reading store-9 data) now return 403. Production risk: The highest in this entire plan. Must be feature-flagged and rolled out to a single pilot store/brand before fleet-wide activation.

In scope for Phase 2:

- Role/permission seed data reconciliation across seed-rbac.ts/fix-roles.js/seed-roles.js, retiring the losers, fixing 'Cheff' → 'Chef' (#9).

- Enable real PermissionsGuard enforcement, feature-flagged (#2).

- Fix SubscriptionGuard's field name (#3).

- Replace validateTenantAccess() with the session-context.util.ts pattern across all its call sites (#4).

- Fix online-orders.service.ts's tenant-check field name (#5).

- Consolidate the 4 duplicated plaintext-PIN-fallback blocks into calls to the one shared helper (#10) — keep the fallback behavior itself for now (see Phase 8 for its eventual removal).

- Product decision + implementation: replace website customer auth with a real verification step (#11). Gate to exit Phase 2: every canonical role can log in and perform its expected actions; the documented cross-tenant exploits are confirmed closed; feature flag can be safely removed (i.e., a full deploy cycle has passed with the flag "on" and zero incident reports).

### Phase 3 — Socket Consolidation

Purpose: Reduce each frontend to one owned socket connection, add connection-level authentication, and fix the two globally-unscoped broadcasts. Risk Level: Medium — realtime features are highly visible when broken (staff notice immediately if KDS stops updating). Estimated Effort: 2 weeks. Files likely affected: d4u-pos-client/src/App.tsx, StitchKDS.tsx, WaiterMode.tsx, WaiterTerminalLogin.tsx, pages/TvBoard.tsx; d4u-pos-backend/src/app.gateway.ts, pos-orders.service.ts (room-scoping fix). Modules affected: Every realtime-consuming screen: POS, KDS, TV Board, Waiter mode, Rider app, Website tracking. Migration strategy: No data migration. Introduce a single shared socket hook/context per frontend app (mirroring d4u-website's already-proven useStoreData.ts pattern), migrate each consumer one at a time, verify each still receives its events before removing the old connection it used to own. Rollback strategy: Migrate consumer-by-consumer behind the existing working connections; only remove the redundant io() calls after the shared connection is proven to deliver the same events, so each step is independently revertible. Testing strategy: Repeat the exact live socket-listener verification method already used and proven this session (a real socket.io-client replicating each screen's connect/join sequence) for every consolidated consumer, before and after. Production risk: Medium. Roll out one screen type at a time (e.g. KDS first, since its consolidation and auth patterns are already understood from this session's fix), not all four consumers simultaneously.

In scope for Phase 3:

- Consolidate App.tsx/StitchKDS.tsx/WaiterMode.tsx/WaiterTerminalLogin.tsx onto one shared connection per POS-client session (#14).

- Add JWT validation to handleConnection/join_store (#12), and validate NEW_TERMINAL_ORDER payloads against the sender's identity (#19).

- Fix order_voided/order_settled to broadcast into the correct store_${id} room instead of globally (#17). Gate to exit Phase 3: every realtime screen verified receiving its expected events post-consolidation; socket connection count per tab reduced from 4-5 to 1; unauthenticated join_store attempts confirmed rejected.

### Phase 4 — Route Isolation

Purpose: Apply the already-proven TV-Board fix pattern to the two remaining routes with the same bug, and clean up the routing inconsistencies flagged in the audit. Risk Level: Low — the fix pattern is proven, the routes affected are well-understood. Estimated Effort: 1 week. Files likely affected: d4u-pos-client/src/App.tsx (/tv, /kitchen gates), d4u-admin/src/App.tsx (Router consolidation). Modules affected: POS client routing, Admin routing. Migration strategy: No data migration. Same "move the pathname check above the gate" pattern already shipped and verified for /tv-board. Rollback strategy: Single-file diffs, trivially revertible. Testing strategy: Manual navigation to /tv and /kitchen as a non-Chef role, confirm Day-Start/Cash-In no longer appear; regression-check that Chef-role /kitchen access and normal cashier flows are unaffected. Production risk: Low.

In scope for Phase 4:

- Fix /tv bypass, matching /tv-board's already-shipped fix (#21).

- Fix /kitchen for non-Chef roles, matching the same pattern (#21).

- Consolidate d4u-admin's two BrowserRouter instances into one (#23).

- Decision checkpoint, not required for this phase to close: whether to adopt react-router-dom fleet-wide in d4u-pos-client or formalize the raw-pathname convention (#22) — park this decision, it does not block anything else in this roadmap. Gate to exit Phase 4: /tv and /kitchen reachable without Day-Start/Cash-In for all roles that should have display-only access; admin app has one Router instance.

### Phase 5 — State Management Cleanup

Purpose: Reconcile the 4 parallel order-status vocabularies into one, and formalize which component owns writes to the shared db.kots Dexie table. Risk Level: Medium — touches status-display logic across POS, KDS, and delivery tracking simultaneously. Estimated Effort: 2 weeks. Files likely affected: d4u-pos-client/src/App.tsx, StitchKDS.tsx, db.ts, kds/types.ts. Modules affected: POS order display, KDS, delivery tracking. Migration strategy: Introduce one canonical status-mapping module, migrate each of the 4 consumers to import from it one at a time, keep the old inline maps in place until each consumer is confirmed switched over (so a partial rollout never has a broken consumer). Rollback strategy: Per-consumer migration means a single consumer can be reverted to its old inline map independently if an issue appears. Testing strategy: Snapshot the current status-label output for every known backend status string across all 4 consumers before the change; diff against post-change output; must be byte-identical unless a specific status-label bug is being intentionally fixed at the same time. Production risk: Low-medium — purely a display/derivation-logic consolidation, no write-path changes.

In scope for Phase 5:

- Build one canonical status-vocabulary/mapping module; migrate App.tsx, StitchKDS.tsx's status displays, and kds/types.ts onto it (#30).

- Formalize db.kots as single-writer (KDS sync only) now that Phase 1 already removed the two live offending writers (#27/#28) — this phase's job is process/documentation plus a lint-level guard (e.g. a code comment + review checklist item), not new code, since the actual dangerous writers were already fixed in Phase 1. Gate to exit Phase 5: one status-mapping source of truth confirmed used by all 4 consumers; status-label snapshot diff clean.

### Phase 6 — Shared API Layer

Purpose: Stop reinventing BACKEND_URL resolution, fetch wrappers, error boundaries, and UI components per app — populate the already-scaffolded, currently-empty @d4u/shared-* workspace packages with what already exists twice. Risk Level: Medium — touches every app's network layer, but is mechanically low-risk if done incrementally. Estimated Effort: 3-4 weeks (largest single non-security phase by file count touched). Files likely affected: All 18 files with duplicated BACKEND_URL; both apiFetch implementations; stitch-ui/theme-engine in both admin and website; error-boundary code in all 4 apps; packages/shared-types, packages/shared-ui, packages/shared-utils. Modules affected: Every frontend app's network and UI-component layer. Migration strategy: Populate the shared packages incrementally, starting with the lowest-risk, already-identical code (stitch-ui/theme-engine, #56 — a pure move, zero behavior change since the two copies are byte-identical today). Then unify BACKEND_URL (#39, mechanical). Then migrate the two apiFetch implementations into one shared wrapper that preserves both existing behaviors as configurable options rather than picking one and breaking the other app's callers (#40). Each app switches its imports one file at a time, never a repo-wide find-replace in one commit. Rollback strategy: Because each app keeps working off its own local copy until its imports are explicitly switched, any single app can be rolled back independently without affecting the others. Testing strategy: For apiFetch specifically: full request/response contract test against both apps' existing behavior (401 redirect for admin, timeout behavior for pos-client) before and after the shared version replaces either. Production risk: Low if sequenced file-by-file; the risk is entirely in doing this as a single big-bang cutover, which this plan explicitly rejects.

In scope for Phase 6:

- Move stitch-ui/theme-engine into @d4u/shared-ui, repoint admin + website imports (#56).

- Consolidate BACKEND_URL into @d4u/shared-utils, repoint all 18 call sites (#39).

- Build one shared apiFetch in @d4u/shared-utils that supports both the timeout-based and centralized-error-handling behaviors as options; migrate admin and pos-client onto it; introduce it (not retrofit) for website and rider, which currently have neither (#40).

- Add one shared ErrorBoundary to @d4u/shared-ui; adopt in admin and rider (currently missing), replace website's inline duplicate (#57).

- Consolidate the 4-times-duplicated STATUS_INDEX map (#41) — bundle with Phase 5 if timing allows, otherwise here.

- Decision checkpoint: whether to introduce a request-caching layer (TanStack Query or similar) at this point, now that the fetch layer is unified (#26) — explicitly deferred to team discretion, not mandated by this plan. Gate to exit Phase 6: zero duplicate BACKEND_URL declarations remain; one apiFetch used by all 4 apps; stitch-ui/theme-engine exist in exactly one place.

### Phase 7 — Dead Code Removal

Purpose: Delete or archive everything confirmed dead by the audit, now that Phases 0-6 have already touched (and implicitly re-verified) most of the live code around it. Risk Level: Low, conditional on the Phase 0 decision checkpoints having been answered — this phase cannot start until the kitchen-dashboard module's fate (#33) is resolved. Estimated Effort: 2 weeks. Files likely affected: ~15 dead endpoints + DTOs (contingent on #33), 11 dead socket events, d4u-pos-client/src/website/, orphaned KitchenDisplay.tsx, WaiterMode.tsx, ~70 root-level scripts (non-destructive remainder), dead localStorage-key code paths. Modules affected: Broad but shallow — mostly deletions, not logic changes. Migration strategy: No data migration. Deletion only, preceded by one final grep-and-confirm pass per item (the same cross-frontend grep method the audit already used) immediately before removal, since code may have shifted during Phases 0-6. Rollback strategy: Standard git revert; since nothing here is load-bearing by definition (that's the entry criterion), rollback risk is minimal — the only real risk is a false positive dead-code classification, mitigated by the re-confirm-before-delete step above. Testing strategy: Full regression suite run after each batch of deletions (group by module — e.g. all kitchen-dashboard removal in one PR, all dead socket events in another) rather than one giant deletion commit. Production risk: Low, contingent on the #33 decision being correct.

In scope for Phase 7:

- Resolve #33 (kitchen-dashboard) per Phase 0's decision checkpoint: either wire it up as a real feature (out of scope for this plan, becomes its own project) or archive/remove it and its dependent DTOs (#35).

- Remove the other independently-confirmed-dead endpoints (TablesController, DealController, single-vendor/GRN-by-id, dead subscription/reports routes) (#36).

- Remove the 11 dead socket events, keep the corrected room-scoping from Phase 3 for order_voided/order_settled even if no listener is wired yet (#16).

- Remove d4u-pos-client/src/website/ (#42).

- Archive (not delete) KitchenDisplay.tsx and the two Dexie-writing orphans from #29 (#43).

- Remove WaiterMode.tsx (#44).

- Archive the non-destructive remainder of the root-level scripts to a tools/archive/ directory (#45).

- Clean up dead localStorage-key code paths riding along with #43/#44's file removal (#32). Gate to exit Phase 7: full regression suite green; repo-wide dead-code grep re-run confirms no new orphans were missed.

### Phase 8 — Database Cleanup

Purpose: Add the missing indexes, resolve the unused/write-only columns, and finalize the plaintext-PIN-fallback removal now that Phase 2's data migration guarantees clean hashedPin values. Risk Level: Low for additive index work; medium for column drops (irreversible without a backup). Estimated Effort: 1-2 weeks. Files likely affected: prisma/schema.prisma, new migration files, manager-auth.util.ts and its 3 call sites. Modules affected: Order, OnlineOrder, KOT, User, CmsSettings. Migration strategy: Split into two migrations: (1) additive-only, CREATE INDEX on Order.store_id, OnlineOrder.store_id, KOT.store_id/business_day_id — zero risk, can ship independently and early (see Section D's fast-follow note); (2) column drops (KOT.printCount, User.password_reset_by, and the CmsSettings module flags pending their product decision from #38) — only after a telemetry/query-log confirmation window (the user's own stated bar: "only after telemetry confirms zero usage") of at least one full release cycle with the columns already unused in code (post-Phase-7). Rollback strategy: Indexes can be dropped instantly with no data loss if they somehow cause unexpected planner regressions (rare, but checked). Column drops are backed up via a full table snapshot before migration and are the one genuinely hard-to-reverse step in this entire plan — flagged as such. Testing strategy: EXPLAIN ANALYZE on the known hot queries (getOrders, getSalesSummary, getAllOnlineOrders, getActiveKots) before/after the index migration to confirm the planner actually uses the new indexes. Production risk: Low for indexes, low-medium for column drops if the telemetry window is respected; do not skip the wait period even under schedule pressure.

In scope for Phase 8:

- Add missing @@index([store_id]) to Order, OnlineOrder, KOT (plus business_day_id on Order/KOT) (#49).

- After the telemetry window: drop KOT.printCount, User.password_reset_at/password_reset_by (#37/#38).

- Resolve CmsSettings.module_payments_enabled/module_loyalty_enabled per the Phase 6-adjacent product decision (#38).

- Remove the plaintext-PIN fallback branch entirely now that Phase 2's role/hash migration guarantees every live hashedPin is bcrypt (#10's completion). Gate to exit Phase 8: query plans confirmed using new indexes; no application code references the dropped columns (verified by the same grep method used throughout this audit).

### Phase 9 — Performance

Purpose: Attack the two biggest, independently-confirmed performance findings — the un-split, 1MB+ frontend bundles, and the 4,200-line, zero-memoization POSApp component — plus the smaller N+1 and redundant-polling findings. Risk Level: Medium-high for the POSApp decomposition specifically (largest single-component refactor in this plan); low for the rest. Estimated Effort: 4-6 weeks, dominated by the POSApp work. Files likely affected: App.tsx (extensively), vite.config.ts in all 4 apps, catalog.service.ts, online-orders.service.ts, App.tsx:731/769, OwnerApp.tsx. Modules affected: POS client (primary), catalog import, order settlement. Migration strategy: No data migration. POSApp decomposition must be incremental — extract one self-contained concern at a time (e.g. the product-grid filtering logic, then cart-totals calculation, then the KOT-watcher effects) into its own memoized hook/component, each landing as its own PR with its own before/after render-count verification, never a single monolithic rewrite. Rollback strategy: Each extracted piece is independently revertible. Code-splitting changes (lazy-loading KDS/Waiter bundles) are pure build-config + import-syntax changes, trivially revertible. Testing strategy: Before starting the POSApp decomposition, establish a baseline (React DevTools Profiler render counts/durations for the cart, product grid, and KOT list under representative interaction sequences) — every extraction must show equal-or-better numbers against that baseline, not just "not obviously broken." Production risk: Medium for POSApp — this is real-money-handling code, so each extraction needs a full manual QA pass on that specific flow (checkout, discount application, KOT print) before merging, even though the change is "just memoization."

In scope for Phase 9:

- Introduce React.lazy()/route-based code splitting for KDS and Waiter-mode bundles, now that Phase 4 has cleanly isolated their routes (#48).

- Incrementally memoize POSApp's hot paths: cart totals, product-grid filtering, BOGO campaign lookups (#52).

- Batch the sequential per-item/per-ingredient queries in updateOrderStatus's stock-deduction branch (#50).

- Batch catalog.service.ts's CSV import queries (#51's performance half — the transaction-safety half was already fixed in Phase 1).

- Remove the redundant 15s polls now that Phase 3 guarantees the underlying sockets are reliable (#53).

- Wire OwnerApp.tsx's "live" dashboard onto the existing order_updated/kds_update events instead of its own poll (#53). Gate to exit Phase 9: bundle size for a plain cashier session (no KDS/Waiter code loaded) measured and reduced; POSApp Profiler baseline improved with zero functional regression across a full manual checkout/discount/KOT-print pass.

### Phase 10 — Scalability

Purpose: Remove the single confirmed hard ceiling on horizontal scaling — the missing Socket.IO adapter — and make the gateway's in-memory session state multi-instance-safe. Risk Level: Medium — infrastructure-level change, needs a real multi-instance staging environment to validate, not just code review. Estimated Effort: 2-3 weeks, plus infrastructure setup time (Redis or equivalent, not currently provisioned). Files likely affected: app.gateway.ts, main.ts, deployment/infra config (new). Modules affected: Socket gateway, session/waiter-state tracking. Migration strategy: No data migration. Add the Redis-backed Socket.IO adapter, then migrate the gateway's in-memory activeWaiterPins/activeWaiters/sessionSocketMap (currently plain class fields) to the same Redis-backed store so state survives across instances and restarts. Rollback strategy: Adapter can be feature-flagged (single-instance deployments simply don't need it and can run with it configured-but-effectively-inert); if issues arise, revert to single-instance deployment while keeping the code in place. Testing strategy: Stand up two backend instances behind a load balancer in staging, verify a broadcast triggered by a request landing on instance A is received by a client connected to instance B — the exact gap this phase closes, made directly observable. Production risk: Low if validated in staging first with real multi-instance traffic before any production topology change; the current single-instance deployment is not blocked or put at risk by adding this — it's purely additive capability.

In scope for Phase 10:

- Add a Redis-backed (or equivalent) Socket.IO adapter (#18/#54).

- Migrate gateway in-memory session-tracking state to the same backing store. Gate to exit Phase 10: two-instance staging test confirms cross-instance broadcast delivery; single-instance production deployment unaffected/unchanged in behavior.

### Phase 11 — Cloud Readiness

Purpose: Close the remaining environment/deployment-hygiene gaps now that the application-level work is done — CORS tightening, full env-var audit, containerization, observability. Risk Level: Low-medium, mostly infrastructure rather than application code. Estimated Effort: 3-4 weeks, heavily dependent on what infra already exists outside this repo (not fully visible to this audit). Files likely affected: main.ts (CORS config), Dockerfiles/CI config (new or existing, not directly audited), env-var loading. Modules affected: Deployment/ops layer. Migration strategy: Environment-by-environment rollout (staging first), standard for infra changes. Rollback strategy: Standard infra rollback (previous container image/config), not a data concern. Testing strategy: Full smoke-test suite against a fresh containerized deploy in staging before promoting to production. Production risk: Low if staged properly; this phase is explicitly about reducing production risk for everything that follows, not introducing new functional change.

In scope for Phase 11:

- Tighten CORS from origin: '*' to an explicit allowlist (#13).

- Full audit of remaining hardcoded values (beyond MASTER_2026, already closed in Phase 0) against env-var best practice.

- Containerization/deployment pipeline hardening (scope depends on what already exists — not fully auditable from source alone).

- Basic observability (structured logging, error tracking) for the newly-hardened auth/tenant-isolation paths from Phase 2, so a future exploit attempt is visible rather than silent. Gate to exit Phase 11: staging smoke tests green on the hardened deployment config; CORS allowlist confirmed not breaking any legitimate frontend.

### Phase 12 — Enterprise SaaS Readiness

Purpose: Institutionalize the practices that prevented this audit's findings from being caught earlier, so the platform can safely scale its engineering team, not just its infrastructure. Risk Level: Low technical risk — this phase is process and documentation, not code. Estimated Effort: Ongoing, not a fixed sprint count. Files likely affected: New — test suites, documentation, CI gates. Modules affected: All, as a governance layer. Migration strategy: N/A — this phase establishes forward-looking process. Rollback strategy: N/A. Testing strategy: This phase is the testing strategy for everything else — a formal multi-tenant isolation test suite (directly testing the exploit scenarios this audit found, as permanent regression tests) and a role/permission governance process (a single reviewed seed source, with CI failing if a second ad-hoc role-mutation script like fix-roles.js/seed-roles.js is ever introduced again). Production risk: N/A — this phase reduces future risk rather than introducing any.

In scope for Phase 12:

- Formal automated test suite specifically for tenant isolation (store A cannot read/write store B's data) — codifying the exploit scenarios this audit manually verified.

- Governance process for the Role/RolePermission tables — one canonical seed script, CI-enforced, to prevent a recurrence of finding #9.

- API versioning strategy so a future breaking change doesn't hit live POS terminals mid-shift (directly protects the "existing URLs must be preserved" mandate this whole plan operates under).

- Documentation pass (architecture diagrams, this audit's findings, the shared-package conventions from Phase 6) sized for onboarding "hundreds of developers," per the original brief. Gate: N/A — this phase doesn't "complete," it becomes the standing practice the rest of the roadmap's gains are protected by.

## Section C — Phase Dependency Graph

kitchen-dashboard decision feeds

Phase 0 — Production Stabilization

Phase 1 — Critical Bug Fixes

Phase 2 — Auth & Authorization Hardening

Phase 3 — Socket Consolidation

Phase 4 — Route Isolation

Phase 5 — State Management Cleanup

Phase 6 — Shared API Layer

Phase 7 — Dead Code Removal

Phase 8 — Database Cleanup

Phase 9 — Performance

Phase 10 — Scalability

Phase 11 — Cloud Readiness

Phase 12 — Enterprise SaaS Readiness

Explicit answers to the user's example questions:

- Socket consolidation before KDS/route cleanup? Yes — Phase 3 before Phase 4. Route isolation moves pathname checks around inside the same components Phase 3 is already restructuring for socket ownership; doing route work first would mean touching those files twice.

- Authentication before Route isolation? Yes, but indirectly — Phase 2 (Auth) must precede Phase 3 (Sockets), because Phase 3 adds JWT validation to join_store, which needs Phase 2's clean, reconciled role/token data to validate against. Phase 3 precedes Phase 4 (Routes) for the reason above. So the effective order is Auth → Sockets → Routes, not Auth → Routes directly.

- Dead code removal after regression testing? Yes — Phase 7 depends on Phase 3 (dead socket events can't be safely removed until consolidation confirms which events are truly still wired vs. orphaned by the consolidation itself) and Phase 6 (duplicate-code removal should happen after the shared-package migration, not before, so there's only one canonical version left when cleanup runs, not zero). Phase 7 is deliberately mid-roadmap, not first, despite "remove dead stuff" feeling like an easy early win — doing it early risks deleting something a later phase turns out to still depend on in a way not yet visible.

- Database cleanup only after telemetry confirms zero usage? Yes, explicitly encoded in Phase 8's migration strategy — column drops wait a full release cycle after Phase 7's code removal, not immediately. Index additions are the one exception explicitly called out as safe to pull forward early (see Section D).

- Additional dependency not in the user's examples, worth calling out: Phase 9's POSApp decomposition is sequenced after Phase 4 (Route Isolation) and Phase 5 (State Management Cleanup) specifically so the component being decomposed already has its routing concerns and status-vocabulary concerns cleaned up — decomposing a component while its surrounding contracts are still shifting would mean redoing parts of the extraction.

## Section D — Sprint-Planning Summary

Total phases: 13 (0-12). Rough total effort: 6-8 months for a small dedicated team working sequentially; less if Phases 6 and 8's independent-of-critical-path portions are parallelized once Phase 2 is stable (both can run alongside Phase 3/4/5 with a separate workstream, since neither touches sockets, routing, or auth directly).

Fast-follow candidates (safe to pull ahead of strict phase order if the team wants early wins):

- The Order/OnlineOrder/KOT index additions from Phase 8 (#49) are purely additive and carry none of Phase 8's column-drop risk — could ship right after Phase 0 if desired.

- The stitch-ui/theme-engine de-duplication from Phase 6 (#56) is a pure move of byte-identical code and could similarly ship early as a low-risk confidence-builder.

Everything else should hold its sequence — in particular, do not be tempted to jump straight to Phase 7 (Dead Code Removal) first just because "delete the unused stuff" sounds like the safest possible starting point. Per the dependency graph, several of those deletions are only safe to make because earlier phases have already confirmed (via consolidation, not just static grep) that nothing new depends on them.

Single highest-leverage phase: Phase 2 (Auth & Authorization Hardening) — it gates the most downstream work (Sockets, Cloud Readiness) and closes the audit's most severe findings, but it is also the highest-risk phase in the plan and the only one this document explicitly recommends feature-flagging and pilot-store rollout for rather than a direct fleet-wide deploy.